## Slide 1: 1. dev ops
portfolio

## Slide 2: 1.1 index

## Slide 3: 1.2 sources
link-to-from-github
azure/devops/boards/github
azure/devops/boards/github/install-github-app
github.com/settings/installations
github

## Slide 4: 2. summary
each team
  can be assigned
    one or more
Area Paths
used to group work items by team, product, or feature area
help in organizing work items based on the logical or functional components of your project.
create areas
1
create iterations
2
create team
3
they are essential
  for
planning and tracking work
  over time
when you create a team,
  Azure DevOps automatically creates
an Area Path
  with the team's name
sets it
  as the default
for
  that team
default
new work items
  created by the team
are automatically assigned
  to
this Area Path
also known as sprints,
  assign work items
to
  specific time-boxed intervals,
such as sprints, milestones,
  or other time-related periods
which determine
  the set of work items
that appear
  on the team’s
    backlogs and boards
when a team
  is assigned an Area Path,
all work items under that path
  become associated with the team
this association
  ensures that
the team's Agile tools
  such as backlogs, boards, and sprints
display only
  the work items
relevant to that team
by configuring Area Paths
  appropriately,
organizations can manage multiple teams
  within a single project,
    each with
  its own distinct set of work items and focus areas
logical/functional
components
of
the project
time periods
of
the project

## Slide 5: 2.1 backlog
Work items
  assigned to
both the correct:
  Area Path;
  Iteration Path
will appear
  on
the team's backlog
backlog visibility
if a work item
  is assigned
to an Area Path
  not associated
with your team,
  it won't appear
    on your team's backlog,
  regardless of its Iteration Path
if a work item
  is assigned to
an Iteration Path
  not selected by your team,
it won't appear on your team's backlog,
  regardless of its Area Path
Both Area and Iteration Paths
  act as filters
for work items
filtering
the Area Path filters
  work items by team or feature area,
the Iteration Path filters
  work items by time period
for a work item
  to appear
on your team's backlog,
  it must be assigned to:
    an Area Path
    an Iteration Path
  associated
    with your team

## Slide 6: 2. areas

## Slide 7: 2.1 what
path
group work items by
  team,
  product,
  feature area.
what
path
group work into
  sprints,
  milestones,
  or other time-related periods
iteration
iterations
project
how
project
team
team

## Slide 8: 3. templates
templates

## Slide 9: 4. backlogs
create-your-backlog
configure
monitoring & report
how-backlogs-work-in-azure-devops****
create team

## Slide 10: 4.1 sources
create-your-backlog
configure
monitoring & report
how-backlogs-work-in-azure-devops****
create team

## Slide 11: 5. boards
video
configure
moniring & report

## Slide 12: Z. template
new project
ExecuteAsync
success
4
⊂
square post-it
A slash
  followed
by
  two consecutive asterisks
entity framework plus
introduction
functionalities
D:\A1_research\C2_c0dice\B1_jmeter\A1_install
every key-frame
defines the operation
download
  exe
why
download
  exe
build-exe
zig help